Issue Tracking Systems
William Cohen
NCSU CSC 591W
February 13, 2008

---
State of Software
- Software dynamic:
  - Issues to address
  - Defects to fix
  - Features to add

---
Tasks for Issue Tracking Software
- Have single place to look for information about state
- Keep information on project's state organized in database
- Provide user interface to database (often webpage)
- Provide quick pointer for reference, e.g. Bug number
- Allow triaging of issues:
  - Rank relative importance of issues
- Show state of individual issues
- Enforce some development processes
- Allow queries:
  - Search for similar issues
  - Show dependencies between different issues
  - Mark duplicate bugs

---
Email or Forums for Tracking?
- Initial discussion often happens via email or forum
- At some point usually decide worth making entry in issue tracking system
- Email and forums awkward for some tasks:
  - May need to search multiple emails to determine state
  - Free form use of terms may cause confusion
  - Email reference not concise

---
Issue Tracking System Components
- Database:
  - Holds state
- Business logic:
  - Manage information in database
  - Render data in human usable form
  - Enforce rules (e.g. Cannot move randomly between states)
- Interfaces:
  - Web
  - Email
  - Revision control system

---
Workflow
- Issue encountered, may be discussion on email
- Issue verified
- Issue entered
- Issue status updated as work progresses
- Issue closed when addressed

---
Information in Issue Report
- Reporter
- Priority
- State
- Environment: components, versions, architecture
- Owner
- Dependencies
- Replicator/test case
- Comments
- Attachments

---
Good Issue Reports
- Clear, concise title and description of problem
- Complete description of environment:
  - Architecture
  - Software used
  - Versions of software
- Verbatim copies of error messages/output
- Description of actual behavior
- Description of expected behavior
- Minimize test case to replicate problem, simpler better

---
Example Freely Available Bug Tracking Systems
- Bugzilla http://www.bugzilla.org
- GNATS http://www.gnu.org/software/gnats
- Trac http://trac.edgewall.com

---
Bugzilla
- Started 1998
- Initially track defects for Mozilla
- Now used by many projects
- Written in Perl 5
- GPL license

---
Trac
- Developed by Edgewall Software
- Written in Python
- Originally GPL license, mid-2006 switched to modified BSD license

---
GNATS
- Free Software Foundation's bug tracker
- Written in C
- GPL license

---
Demos
- http://sources.redhat.com/bugzilla
- http://dev.laptop.org/

---
Further Reading
- http://en.wikipedia.org/wiki/Bugtracker
- http://en.wikipedia.org/wiki/Issue_tracking_system
- http://sourceware.org/systemtap/wiki/HowToReportBugs