Project Planning
William Cohen
NCSU CSC 591W
March 10, 2008

---
Planning
- Give people idea where project is headed
- Goals/deliverables for project
- Scope amount of work in project
- Have ready list of items for volunteers to work on
- Scheduling:
  - When different phases of release happen
  - What features will be in project

---
Project Direction
- Most of the software projects are evolving
- Project plan describing what future features envisioned:
  - Some features might just be wild ideas (long term)
  - Other features very concrete (short term)

---
Goals/Deliverables
- Particular features or functionality may be needed by project users
- Often project version number changed with major functionality additions

---
Different Levels of Planning
- Informal:
  - ToDo file in project or on Wiki or webpage
- More Formal:
  - Road Map showing what features available and when

---
When to Release
- Some projects use timed releases:
  - Fedora release about every 6 months
- Release based on particular feature inclusion

---
Scheduling
- Packages will have phases (e.g. GCC and Linux Kernel):
  - Early phases allow significant changes
  - Later phases only bug fixes
- Make it clearer when deadlines are coming up
- Motivate people to get their changes/fixes in by particular time

---
Fedora Development States
- Development freeze
- Feature freeze
- String freeze
- Translation freeze
- Test freeze
- Release
- Final Development freeze

---
GCC Develop States
- Each state about 2 months in duration:
  - Stage 1: all changes allowed
  - Stage 2: no major merges from other branches
  - Stage 3: only bug fixes or new ports. No new functionality

---
Complications
- Many Open Source Software project volunteer run
- Not clear when some features will be completed