Test Plans
William Cohen
NCSU CSC 591W
March 19, 2008

---
Why Have a Test Plan?
- Organize testing
- Show scope of testing
- Provide schedule when things done
- Release criteria (standards of “good enough”)
- Risks and contingencies

---
IEEE 829-1998
- Institute of Electrical and Electronic Engineer standard
- Describes documentation for software tests
- Does not describe requirements for testing

---
IEEE 829 Sections
- Test Plan Identifier (TPI).
- References
- Introduction
- Test Items
- Software Risk Issue
- Features to be Tested
- Features not to be Tested
- Approach
- Item Pass/Fail Criteria
- Entry & Exit Criteria
- Suspension Criteria and Resumption Requirements
- Test Deliverables
- Remaining Test Tasks
- Environmental Needs
- Staffing and Training Needs
- Responsibilities
- Planning Risks and Contingencies
- Approvals

---
Test Plan Identifier
- Title/Name to uniquely identify test plan
- Test plan may be revised:
  - Have version or date information

---
References
- Pointers to other documents related to the test plan
- Could include:
  - Project Plan
  - System Requirements specifications
  - High Level design document
  - Detail design document
  - Development and Test process standards
  - Methodology
  - Low level design

---
Introduction
- Executive summary
- Describe scope of testing
- Details left to other sections

---
Test Items
- List of whatis in the scope of testing
- Functional area
- Applications

---
Software Risk Issue
- Describes the problem areas that might be encountered during testing:
  - Dependencies on third party product
  - Changes in packaging or tool
  - Changes to the software being tested

---
Features to be Tested
- Describes user view of what is to be tested
- List risk for the feature tested

---
Features not to be Tested
- What is NOT being testing
- Things that are low risk
- Things not included in the release of the software
- Things not documented as functional in software

---
Approach
- General test strategy
- What metrics used for testing
- Environment:
  - Hardware
  - Software
  - Testing tools

---
Item Pass/Fail Criteria
- How is release/do not release decision made?
- What type of issues cause a “stop ship”

---
Entry & Exit Criteria
- What conditions present to start testing
- What conditions stop testing
  - Want to get as much test coverage as possible, so avoid premature exit

---
Suspension Criteria and Resumption Requirements
- Reasons for suspension:
  - Dependent on unavailable system (e.g. Hardware down)
  - Defect prevents further testing
  - Holidays
- Reasons for resumption:
  - System becomes available (hardware repaired)
  - Defect fixed
  - Holiday ends

---
Test Deliverables
- How are the test results presented?
- Lists of failures
- List of what portions of the code is tested

---
Remaining Test Tasks
- Testing may be phased
- Parts of the testing available at different times
- May be better to give early partial results than later full results:
  - Results on i386 machine then results on s390 when they become available

---
Environmental Needs
- What is required to run the tests?
- Hardware
- Software
- Sole user of machine while running?
- Special configuration:
  - Ability to trigger power fail on UPS to see that machine shuts down properly
  - Ability to reset or power cycle machine

---
Staffing and Training Needs
Teach people how to use the application or system

---
Responsibilities
- Who doing what?
- Make sure coverage of items:
  - Scoping risks
  - Scoping testing
  - Designing the test strategy
  - Training people
  - Making the ship/no-ship decision

---
Planning Risks and Contingencies
- How to handle problems
- Adjustment of schedule for test problems
- Adding more resources to meet schedule
- Changing (reducing) scope to fit alloted time
- Allowing more defects

---
Approvals
- Who approves the process?
- Write the document for the appropriate audience:
  - Programmers
  - Users
  - Testers

---
Further Reading
- http://en.wikipedia.org/wiki/Test_plan
- http://en.wikipedia.org/wiki/IEEE_829
- http://www.stellman-greene.com/aspm/content/view/39/41/